# Comprehensive Technical Engineering Roadmap and Development Plan for Audiobook Maker v4.0

Audiobook Maker is a local, privacy-focused media processing application designed to convert structured e-books in EPUB, PDF, and TXT formats into multi-chapter audiobooks using local Piper text-to-speech neural synthesis [1]. The system processes input documents through a multi-stage pipeline encompassing file text extraction, text cleaning, structural chapter boundary identification, speech-oriented punctuation normalization, segment chunking, ONNX model neural synthesis, and FFmpeg audio stitching with support for character-level multi-voice narration via the Mordret annotation format [1, 2].

This development plan outlines the comprehensive engineering strategy to evolve the application from its current release baseline (version 3.2.0) [1] into an enterprise-grade processing engine (version 4.0). The plan systematically addresses execution bottlenecks, expands headless automation capabilities, improves distribution packaging reliability, and upgrades core parsing and synthesis modules [1].

# Executive Architecture Assessment and System Baseline

The application core relies on five Python modules coordinated by a central job orchestrator [1]:

- app.py: Manages overall application workflow, providing both a Tkinter desktop graphical user interface and a basic single-voice command line interface [1]. It handles execution threading and enforces a file-system checkpointing pattern where generated audio chunks act as execution state markers on disk [1].

- text.py: Extracts raw text from source documents (using PyMuPDF for PDFs, EbookLib and BeautifulSoup for EPUBs, and UTF-8 file reading for plain text), cleans extracted text (removing standalone page numbers, line-wrap hyphens, and repeating headers/footers), splits text into chapters, normalizes speech punctuation, and chunks text into segments ranging between 1,000 and 2,000 characters [1].

- tts.py: Interfaces with the Piper text-to-speech runtime using PiperVoice and SynthesisConfig [1]. It manages an in-memory voice caching dictionary (_voice_cache) to avoid re-reading neural models from disk, handles speaker ID selections for multi-speaker models, and provides best-effort voice gender classification [1].

- audio.py: Manages FFmpeg audio demuxing, pause insertion, silence trimming via silenceremove, EBU R128 loudness normalization (loudnorm), chapter MP3 creation, and M4B compilation complete with custom FFMETADATA1 chapter markers [1].

- mordret.py: Implements the Mordret v3 multi-voice specification [1, 2]. It matches text anchors sequentially against cleaned chapter text to split source files into character-assigned dialogue segments without storing copyrighted book prose directly in the annotation file [1, 2].

| Module Name | Core Responsibilities | Current Bottlenecks and Failure Modes | Target v4.0 Engineering Objective |
| --- | --- | --- | --- |
| app.py [1] | Workflow orchestration, Tkinter interface, CLI parsing, job cancellation | Single-threaded serial chunk synthesis [1]; CLI lacks multi-voice capability [1]; UI state read directly on worker threads [1]. | Asynchronous process-pooled synthesis worker queue; complete CLI/GUI feature parity; decoupled event-driven UI model. |
| text.py [1] | E-book parsing, text cleaning, chapter splitting, speech normalization, chunking | Fails on scanned PDFs due to missing OCR integration [1]; chapter regex rules misfire on non-standard formatting [1]. | Integrated Tesseract/RapidOCR fallback engine [1]; layout analysis for complex multi-column documents. |
| tts.py [1] | ONNX model loading, cache management, WAV synthesis, gender classification | Hardcoded gender arrays (_FEMALE_VOICE_NAMES) [1]; single-instance synchronous synthesis loop [1]. | Dynamic voice metadata index schema; multi-instance GPU/CPU inference process pool. |
| audio.py [1] | Concatenation, loudness normalization, silence trimming, M4B packaging | Packaged desktop app builds exclude ffprobe, causing silent M4B fallback [1]; serial MP3 generation. | Static binary bundling of ffprobe in PyInstaller spec files [1]; parallelized chapter MP3 rendering. |
| mordret.py [1] | Multi-voice anchor resolution, orphan quote movement, slot mapping | Strict exact-substring anchor matching fails if text cleaning rules change [2]; blocked on page ranges [1]. | Fuzzy Levenshtein anchor matching engine; page-range bounded Mordret anchor mapping [1]. |

# System Architectural Bottlenecks and Root-Cause Analysis

A thorough technical review of the current codebase reveals several structural bottlenecks that constrain performance and cross-platform stability:

## Serial Synthesis Throughput Constraints

Although app.py executes audio generation inside a background daemon thread (threading.Thread), synthesis operates strictly in serial mode [1]. In AudiobookJob._run_single_voice and _run_mordret, the orchestrator iterates sequentially through every text chunk, invoking ttsmod.text_to_speech one chunk at a time [1]. On modern multi-core processors, this design leaves available compute capacity underutilized. Because ONNX runtime execution for C++ Piper TTS releases global interpreter lock restrictions during C-level inference, the absence of a process or thread pool for chunk synthesis creates an artificial performance bottleneck [1].

## Packaged Executable Dependency Disconnect

The standalone distribution packaging strategy uses PyInstaller via build_mac.sh and build_win.bat [1]. These scripts bundle imageio-ffmpeg to supply an ffmpeg executable without requiring host-level Homebrew or Winget installations [1]. However, imageio-ffmpeg does not package the ffprobe binary [1]. Consequently, when running packaged desktop builds, calls to audiomod.ffprobe_available() return false, triggering an implicit fallback that skips M4B container creation entirely and leaves users with individual chapter MP3 files [1].

## Anchor Alignment Vulnerabilities in Multi-Voice Execution

The Mordret v3 multi-voice system relies on mechanical anchor extraction via mordret_tools.py [2]. mordret.py resolves line assignments by searching sequentially for anchor substrings in cleaned text (source_text.find(anchor, pos)) [1]. If an anchor phrase cannot be located—frequently caused by minor text extraction differences across PyMuPDF versions or manual document edits—the system falls back to the last known-good text position [1]. While this prevents runtime crashes, it silently merges dialogue lines into the preceding speaker's turn, resulting in undetected character voice drops [1, 2].

## End-to-End Ingestion and Generation Data Flow

Data flows sequentially through the ingestion, alignment, synthesis, and assembly stages. Raw e-books pass through text.py where clean_text() strips formatting artifacts before extract_chapters() identifies chapter boundaries [1]. In multi-voice mode, mordret.py executes forward-sequential searches via find_anchor_positions() to resolve dialogue spans against character slots [1]. If an anchor search fails, the engine falls back to the previous offset, merging text segments silently [1]. Validated segments pass to tts.py, where text_to_speech() synthesizes WAV audio chunks sequentially [1]. Finally, audio.py concatenates WAV files, applies EBU R128 loudness normalization, trims silence, and exports MP3 and M4B files [1].

# Strategic Engineering Development Roadmap

To systematically resolve these technical challenges, development will proceed across four structured release phases.

## Phase 1: High-Throughput Engine and Parallel Synthesis

The primary objective of Phase 1 is to maximize hardware utilization during audio synthesis without compromising system stability or chunk-resume capabilities [1].

### Multi-Process Chunk Synthesis Engine

The serial chunk processing loop inside AudiobookJob will be replaced with a ConcurrentChunkEngine built on Python's concurrent.futures.ProcessPoolExecutor.

Text chunks across chapters will be assigned to a process pool matching the number of logical CPU cores (os.cpu_count()). To avoid excessive memory consumption caused by reloading heavy neural voice models across multiple processes, ONNX models will be initialized once per worker process using a dedicated worker initialization function (initializer=init_worker_voice_cache). The existing file-system checkpointing design will be preserved [1]. Before queuing a chunk for synthesis, worker tasks will invoke audiomod.chunk_done(chunk_path) [1]. Completed chunks will be skipped immediately, preserving full recovery for interrupted runs [1].

### Thread-Safe Cancellation and Process Management

The existing cancellation mechanism relies on a single threading.Event [1]. Under a multi-process architecture, this will be expanded using a multiprocessing.Manager().Event(). When a user requests job cancellation via the GUI or CLI (SIGINT), the cancellation event will signal child processes, terminate active inference tasks cleanly, and flush partial temporary files (*.tmp.wav) to prevent disk contamination [1].

## Phase 2: Feature Parity, Headless Automation, and Tooling Integration

Phase 2 resolves distribution gaps, harmonizes interface capabilities, and decouples voice metadata management [1].

### CLI Multi-Voice (Mordret) Interface Parity

Command line execution is currently restricted to single-voice synthesis (app.py book.epub voice speed) [1]. CLI capabilities will be expanded to achieve full feature parity with the graphical interface [1]:python app.py book.epub \

--mordret book.mordret.json \

--slot-map '{"NARRATOR":"voices/en_US-lessac-high.onnx", "M1":"voices/en_US-ryan-medium.onnx", "F1":"voices/en_US-amy-medium.onnx"}' \

--output-dir output/ \

--format m4b \

--speed 1.0

### Bundled Utility Integration and PyInstaller Spec Upgrades

To guarantee M4B audiobooks compile reliably across all packaged desktop builds [1], audiobook_maker_mac.spec and audiobook_maker_win.spec will be updated to include platform-specific ffprobe static binaries alongside imageio-ffmpeg [1]. The audio.py module will be updated to resolve bundled binaries prior to searching system environment paths:def _resolve_ffprobe_exe():

if getattr(sys, "frozen", False):

bundled = os.path.join(os.path.dirname(sys.executable), "ffprobe")

if os.path.exists(bundled) or os.path.exists(bundled + ".exe"):

return bundled

return shutil.which("ffprobe")

### Dynamic Voice Metadata Architecture

Hardcoded arrays (_FEMALE_VOICE_NAMES and _MALE_VOICE_NAMES) will be removed from tts.py [1]. They will be replaced with a dynamically parsed external JSON database (voices/index.json) that can be updated independently of application releases [1]:{

"en_US-lessac-medium.onnx": {

"locale": "en_US",

"speaker": "lessac",

"quality": "medium",

"gender": "Female",

"recommended_for": "narration"

},

"en_US-ryan-medium.onnx": {

"locale": "en_US",

"speaker": "ryan",

"quality": "medium",

"gender": "Male",

"recommended_for": "dialogue"

}

}

## Phase 3: Advanced Document Parsing, OCR Integration, and Anchor Resilience

Phase 3 improves text ingestion robustness, adds support for scanned input documents, and enhances multi-voice anchor matching [1, 2].

### Optical Character Recognition (OCR) Engine Integration

When processing scanned PDFs, text.py currently raises a fatal ValueError ("This PDF appears to be scanned and contains no selectable text") [1].

PyTesseract and RapidOCR will be integrated directly into _extract_pdf in text.py [1]. Automatic page sampling will inspect initial pages: if page.get_text() returns an empty buffer for more than 80% of sampled pages, the engine will activate the OCR fallback pipeline automatically [1]. Grayscale conversion, thresholding, and deskewing will be applied prior to extraction to maximize character accuracy.

### Fuzzy Anchor Resolution Engine for Mordret v3.1

To prevent silent dialogue merging caused by minor text mismatches [1, 2], find_anchor_positions in mordret.py will be upgraded to a two-tier resolution strategy [1]:

- Exact Substring Match: Execute the standard sequential search source_text.find(anchor, pos) [1].

- Fuzzy Distance Fallback: If an exact match fails, calculate the Levenshtein similarity score across a bounded search window starting at pos [1]. If a candidate substring achieves greater than 90% token similarity, resolve to that offset and log an alignment notice instead of falling back to the previous line's position [1].

def find_anchor_positions_fuzzy(source_text, anchors, start_search_from=0, fuzzy_threshold=0.90):

positions = []

pos = start_search_from

last_good = start_search_from

for anchor in anchors:

if not anchor:

positions.append(last_good)

continue

idx = source_text.find(anchor, pos)

if idx != -1:

positions.append(idx)

pos = idx + len(anchor)

last_good = idx

else:

best_idx, similarity = _find_fuzzy_window(source_text, anchor, pos, window_size=500)

if similarity >= fuzzy_threshold:

positions.append(best_idx)

pos = best_idx + len(anchor)

last_good = best_idx

else:

positions.append(last_good)

return positions

### Page-Range Supported Mordret Mapping

mordret.py anchor resolution will be extended to support bounded page range extraction [1]. Target page character boundaries will be mapped back to relative chapter offsets, enabling users to generate partial multi-voice audiobooks without requiring full-book processing [1].

## Phase 4: Standalone Packaging, CI/CD, and UI Architecture

Phase 4 focuses on long-term maintainability, platform integration, and release automation [1].

### Decoupled Event-Driven UI Architecture

The launch_ui implementation in app.py will be re-architected using a Model-View-Controller pattern [1]. Interface elements will be separated into custom component cards (BookSelectionCard, VoiceConfigurationCard, RangeSelectionCard, MordretAssignmentCard, ActionBar) [1]. Polling-style UI updates will be replaced with a centralized queue-based event loop (queue.Queue). The background synthesis engine will post progress events directly to the queue, and the main thread will consume them using root.after(), eliminating cross-thread UI variable reads [1].

### Automated Cross-Platform Build Matrix

GitHub Actions workflows (.github/workflows/build.yml) will automate cross-platform release builds:

- macOS Runner (macos-latest): Executes build_mac.sh, signs the generated AudiobookMaker.app bundle using Apple Developer IDs, applies notarytool notarization, and packages the app into a distributable .dmg container [1].

- Windows Runner (windows-latest): Runs build_win.bat, builds an installer executable using Inno Setup, signs binaries via SignTool, and publishes release assets [1].

# Technical Refactoring Specifications

## app.py Interface and Engine Directives

class AudiobookJob:

def __init__(

self,

input_path: str,

voice_model_path: str,

speed: float = 1.0,

book_title: str = "Audiobook",

make_m4b: bool = True,

progress_callback: Callable[[float, str], None] = None,

mordret_path: Optional[str] = None,

slot_voice_map: Optional[Dict[str, str]] = None,

speaker_id: Optional[int] = None,

start_chapter: Optional[int] = None,

end_chapter: Optional[int] = None,

start_page: Optional[int] = None,

end_page: Optional[int] = None,

num_workers: int = os.cpu_count(),

cancel_event: Optional[Any] = None,

):

...

Initialization validation will enforce strict operational rules: worker counts must be at least 1, and when mordret_path is specified, every assigned slot path in slot_voice_map must point to a valid, accessible .onnx model file [1]. Execution logic in _run_single_voice and _run_mordret will route chunk arrays through ConcurrentChunkEngine, collecting generated chunk paths and verifying WAV file integrity via audiomod.chunk_done before triggering FFmpeg concatenation [1].

## text.py Refactoring Directives

Chapter detection regex patterns in _split_by_chapter_headings will be expanded to support localized chapter indicators across Spanish, French, German, and Uzbek texts [1, 2]:_CHAPTER_PATTERNS = re.compile(

r"^\s*(?:"

r"chapter|part|section|capítulo|chapitre|kapitel|qism|bobl"

r")\s+(?:[0-9]+|[ivxlcdm]+|[a-z]+)",

re.IGNORECASE

)

Boundary metadata will be tracked across paragraph and sentence splits [1]. chunk_text(..., return_boundaries=True) will continue passing boolean gap arrays (boundary_is_real) to audio.py, maintaining proper pause durations (600 ms for natural paragraph breaks versus 200 ms for forced length splits) [1].

# Failure Mode Remediation Matrix

| Symptom or Error | Underlying Root Cause | Proposed Remediation Strategy | Target Phase |
| --- | --- | --- | --- |
| RuntimeError: ffprobe not found during M4B creation [1]. | PyInstaller packaged builds include ffmpeg via imageio-ffmpeg but exclude ffprobe [1]. | Bundle platform-specific ffprobe binaries in build_mac.sh and build_win.bat spec files [1]. | Phase 2 |
| ValueError: This PDF appears to be scanned... [1]. | PyMuPDF extracts empty text buffers from image-only PDF pages [1]. | Integrate Tesseract/RapidOCR fallback in text.py when text extraction returns empty buffers [1]. | Phase 3 |
| Dialogue lines silently merge into preceding speaker turns [1, 2]. | Exact string anchor matching fails if text cleaning rules alter character formatting [1, 2]. | Implement Tier 2 fuzzy Levenshtein anchor matching with a 90% similarity threshold in mordret.py [1]. | Phase 3 |
| Desktop interface freezes during long book generations [1]. | Long-running operations block Tkinter's single-threaded event loop [1]. | Re-architect the GUI using an event-driven queue model (queue.Queue) [1]. | Phase 4 |
| warning: no unique anchor during Mordret build [2]. | Short, identical quotes occur adjacently in source dialogue [2]. | Extend anchor search length dynamically (ANCHOR_MAX = 120) and add surrounding context tags [2]. | Phase 3 |
| CLI fails when passed multi-voice configuration files [1]. | CLI parser in app.py accepts single-voice execution arguments only [1]. | Add --mordret and --slot-map flags to app.py argument parsing routines [1]. | Phase 2 |

# Timeline, Milestones, and Resource Allocation

The refactoring roadmap spans four project phases starting in Q3 2026:

| Development Phase | Target Schedule | Core Technical Deliverables | Target Verification Criteria |
| --- | --- | --- | --- |
| Phase 1: Engine Parallelization | Q3 2026 | Process-pooled chunk synthesis engine; thread-safe process cancellation; shared voice memory initialization [1]. | 300%+ speedup in chunk synthesis throughput on 8-core benchmark hardware; zero WAV chunk corruption [1]. |
| Phase 2: CLI Parity & Packaging | Q4 2026 | Multi-voice CLI argument support; bundled static ffprobe binaries; dynamic JSON voice index [1]. | Packaged .app and .exe builds generate valid .m4b files without external system dependencies [1]. |
| Phase 3: OCR & Fuzzy Anchors | Q1 2027 | Tesseract/RapidOCR PDF fallback; fuzzy Levenshtein anchor matcher; page-range Mordret support [1]. | Scanned PDFs process successfully; Mordret anchor coverage reaches 100.00% on modified texts [1, 2]. |
| Phase 4: UI Refactoring & CI/CD | Q2 2027 | Event-driven queue UI architecture; GitHub Actions CI/CD workflows for macOS and Windows [1]. | Fully automated CI/CD pipeline producing signed, notarized installer packages across target platforms [1]. |

# Quality Assurance, Testing Protocols, and Governance

To maintain processing quality and audio fidelity throughout refactoring, all updates must pass a three-tiered verification suite:

## Lossless Text Reconstruction Enforcement

For any book input processed through single-voice or multi-voice pipelines, concatenating the text from generated segments must match the output of text.clean_text() with 100.00% coverage [2]:python3 scripts/mordret_tools.py validate output/book.mordret.json source_book.epub --strict

The test runner must assert that zero text is lost, dropped, or merged unintentionally [2].

## Audio Boundary and Loudness Inspection

Chapter MP3 and M4B exports must pass EBU R128 compliance checks, confirming integrated volume targets meet -18.0 ± 1.0 LUFS with maximum true peak thresholds below -2.0 dBTP [1]. Silence padding between chunks must measure exactly 600 ms for natural paragraph breaks and 200 ms for forced chunk splits [1].

## Interrupted-Run Recovery Validation

Automated unit tests must simulate process interruptions by issuing SIGKILL signals midway through multi-chapter book generation runs. Re-executing the command must demonstrate that valid existing .wav chunks are preserved and skipped, zero-byte artifacts are cleaned up, and generation completes seamlessly [1].

# Conclusion and Actionable Roadmap Summary

Transforming Audiobook Maker into version 4.0 provides a robust, performant foundation for local e-book audio synthesis [1]. Adopting a process-pooled execution architecture resolves CPU underutilization while preserving the system's reliable file-system checkpointing design [1]. Packaging static ffprobe binaries directly within distribution builds eliminates silent M4B fallback behavior across desktop platforms [1]. Finally, introducing fuzzy Levenshtein anchor matching into mordret.py protects multi-voice generation against text alignment errors, establishing a high standard for local, multi-voice audiobook generation [1, 2].

# Sources

- audiobook-maker-fixed.zip

- mordret-annotator-skill.zip